User Acceptance Testing (UAT) Template

| Date | 05-07-26 |
| --- | --- |
| Team ID |  |
| Project Name | UCab – Cab Booking System |
| Maximum Marks |  |

Project Overview:

Project Name: UCab – Cab Booking System

Project Description: UCab is a MERN-based cab booking application that allows users to register, book rides, view booking history, and rate drivers. Drivers can register with their vehicles, manage ride requests, and complete rides. Administrators can manage users, drivers, vehicles, and bookings through an admin dashboard.

Project Version: Version 1.0

Testing Period: 28-06-26 to 01-07-26

Testing Scope:

• User Registration

• User Login

• Driver Registration

• Driver Login

• Admin Login

• User Profile Management

• Driver Profile Management

• Vehicle Management

• Ride Booking

• Ride Cancellation

• Ride Acceptance

• Ride Rejection

• Ride Start

• Ride Completion

• Ride History

• Driver Rating

• Admin Dashboard

• User Management

• Driver Management

• Booking Management

• JWT Authentication

Testing Environment:

Backend:
http://localhost:8000
Frontend:
http://localhost:5173

Credentials (if required):

User:
email: "venkaty@test.com"

password: 654321

Driver:

Email: driver2@gmail.com

Password: driver2

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | User Registration | 1. run the server. 2. click on user register. 3. fill the details asked and submit. | Operation completed successfully | Operation completed successfully | Pass |
| TC-002 | User Login | 1. Enter registered email and password. 2. Click Login. | Login successful and JWT token generated. | Login successful and JWT token generated. | Pass |
| TC-003 | View User Profile | 1. Login. 2. Open Profile page. | Profile displayed correctly. | Profile displayed correctly. | Pass |
| TC-004 | Update User Profile | 1. Edit profile details. 2. Save changes. | Profile updated successfully. | Profile updated successfully. | Pass |
| TC-005 | Driver Registration | 1. Enter valid driver details. 2. Select vehicle. 3. Submit. | Driver registered successfully. | Driver registered successfully. | Pass |
| TC-006 | Book Ride | 1. Select vehicle. 2. Enter pickup and drop locations. 3. Submit booking. | Ride booked successfully. | Ride booked successfully. | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Frontend used incorrect API endpoint names for some requests. | 1. Access affected pages. 2. Observe failed API calls. | Low | Closed | Frontend API URLs updated to match backend routes. |
| BG-002 | Driver earnings API returned 404 during frontend integration. | 1. Login as driver. 2. Open earnings page. | Medium | Closed | Endpoint corrected after route verification. |
| BG-003 | Admin account not available for frontend login. | 1. Open admin login. 2. Enter credentials. 3. Login fails because no admin account exists. | Medium | Closed | Admin account created manually in MongoDB. |

Sign-off:

Tester Name: Thota Venkata Naga Durgaprasad

Date: 07-07-26

Signature:  T.V.N.D.Prasad

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.