PROJECT PLANNING PHASE

Date: 05 July 2026

Team ID: __________

Project Name: UCab – Online Cab Booking System

Product Backlog & Sprint Planning

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | US-01 | As a user, I want to register with my name, email, phone number, and password so that I can create an account. | 3 | High | Team |
| Sprint-1 | Authentication | US-02 | As a user, I want to log in securely using my email and password. | 2 | High | Team |
| Sprint-1 | Authentication | US-03 | As an administrator, I want to log in securely to manage the system. | 2 | High | Team |
| Sprint-1 | Authentication | US-04 | As a driver, I want to log in to view my assigned rides. | 2 | High | Team |
| Sprint-1 | Security | US-05 | As the system, I should encrypt passwords using BCrypt. | 3 | High | Team |
| Sprint-1 | Security | US-06 | As the system, I should generate and validate JWT tokens for authenticated users. | 5 | High | Team |
| Sprint-1 | Dashboard | US-07 | As an administrator, I want to view total users, drivers, cabs, and bookings on the dashboard. | 3 | Medium | Team |

Sprint Total Story Points = 20

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Car Management | US-08 | As an admin, I want to add new cabs with images. | 3 | High | Team |
| Sprint-2 | Car Management | US-09 | As an admin, I want to update cab details. | 2 | High | Team |
| Sprint-2 | Car Management | US-10 | As an admin, I want to remove unavailable cabs. | 2 | Medium | Team |
| Sprint-2 | Driver Management | US-11 | As an admin, I want to register drivers. | 3 | High | Team |
| Sprint-2 | Driver Management | US-12 | As an admin, I want to assign one cab to one driver. | 4 | High | Team |
| Sprint-2 | User Module | US-13 | As a user, I want to view available cabs before booking. | 2 | High | Team |
| Sprint-2 | User Module | US-14 | As a user, I want to view complete cab details before booking. | 2 | Medium | Team |
| Sprint-2 | Profile | US-15 | As a user, I want to update my profile details. | 2 | Medium | Team |

Sprint Total Story Points = 20

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Booking | US-16 | As a user, I want to book a cab by entering pickup and drop locations. | 4 | High | Team |
| Sprint-3 | Booking | US-17 | As the system, I should automatically calculate the fare using distance and price per kilometer. | 3 | High | Team |
| Sprint-3 | Booking | US-18 | As the system, I should automatically assign an available driver. | 4 | High | Team |
| Sprint-3 | Booking | US-19 | As the system, I should update cab and driver availability after booking. | 3 | High | Team |
| Sprint-3 | Booking | US-20 | As a user, I want to view all my bookings. | 2 | Medium | Team |
| Sprint-3 | Booking | US-21 | As a user, I want to cancel a pending booking. | 2 | Medium | Team |
| Sprint-3 | Booking | US-22 | As an admin, I want to monitor all booking activities. | 2 | High | Team |

Sprint Total Story Points = 20

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Driver Module | US-23 | As a driver, I want to accept or reject ride requests. | 3 | High | Team |
| Sprint-4 | Driver Module | US-24 | As a driver, I want to start and complete rides. | 3 | High | Team |
| Sprint-4 | Driver Module | US-25 | As a driver, I want to view ride history and earnings. | 3 | Medium | Team |
| Sprint-4 | Rating | US-26 | As a user, I want to rate drivers after ride completion. | 2 | Medium | Team |
| Sprint-4 | Reports | US-27 | As an administrator, I want to monitor ride completion statistics. | 2 | Medium | Team |
| Sprint-4 | Testing | US-28 | Perform unit testing, integration testing, and bug fixing. | 4 | High | Team |
| Sprint-4 | Deployment | US-29 | Deploy the application and prepare project documentation. | 3 | High | Team |

Sprint Total Story Points = 20

Sprint Tracker

| Sprint | Story Points | Duration | Sprint Start | Planned End | Story Points Completed | Actual Release |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 15-Feb-2025 | 20-Feb-2025 | 20 | 20-Feb-2025 |
| Sprint-2 | 20 | 6 Days | 22-Feb-2025 | 27-Feb-2025 | 20 | 27-Feb-2025 |
| Sprint-3 | 20 | 6 Days | 01-Mar-2025 | 06-Mar-2025 | 20 | 06-Mar-2025 |
| Sprint-4 | 20 | 6 Days | 08-Mar-2025 | 13-Mar-2025 | 20 | 13-Mar-2025 |

Team Velocity

- Total Story Points = 80

- Total Number of Sprints = 4

- Story Points Completed = 80

Average Velocity = 80 ÷ 4 = 20 Story Points per Sprint

Since each sprint lasts 6 days:

Velocity per Day = 20 ÷ 6 ≈ 3.33 Story Points

Burndown Chart Data

| Day | Remaining Story Points |
| --- | --- |
| 1 | 20 |
| 2 | 17 |
| 3 | 13 |
| 4 | 8 |
| 5 | 4 |
| 6 | 0 |

Burndown Chart Interpretation: The remaining work decreases steadily from 20 story points on Day 1 to 0 on Day 6, indicating that the sprint goals are achieved on schedule without backlog spillover.